📋 Minutes of Meeting (MOM)

📅 19th September 2025

**Agenda:** Initial task assignments for project modules  
**Attendees & Tasks:**

* V Pratheek – Basic Frontend
* Shriansh Kulkarni – Web API Design
* Aditya V – Web API Design
* Rohan K – Database Design
* Saili P – Database Design

📅 22nd September 2025

**Agenda:** Backend development and frontend login setup  
**Attendees & Tasks:**

* V Pratheek – Building Web API
* Shriansh Kulkarni – Web API Controllers
* Aditya V – Models and Entities
* Rohan K – Models and Entities
* Saili P – Frontend Login and Redirection

📅 23rd September 2025

**Agenda:** Service layer and DTO implementation  
**Attendees & Tasks:**

* V Pratheek – Services
* Shriansh Kulkarni – Services
* Aditya V – Frontend Designing
* Rohan K – DTOs
* Saili P – DTOs

📅 24th September 2025

**Agenda:** UI integration and dashboard layout  
**Attendees & Tasks:**

* V Pratheek – Integrate Login API with Frontend and Test Redirection
* Shriansh Kulkarni – Task Upload Page in Trainer and Styling
* Aditya V – Test File Upload UI and Error Messages
* Rohan K – Design Dashboard Layout for Intern View
* Saili P – Design Dashboard Layout for Trainer View

📅 25th September 2025

**Agenda:** Routing logic and dashboard enhancements  
**Attendees & Tasks:**

* V Pratheek – Implement Role-Based Routing Logic for Intern and Trainer
* Shriansh Kulkarni – Fix Routing Issues in Trainer Dashboard
* Aditya V – Test Frontend-Backend Integration for Quiz Section
* Rohan K – Create Reusable Dashboard Components for Different User Roles
* Saili P – Review and Clean Up Unused Backend Endpoints

📅 26th September 2025

**Agenda:** Authentication and file format support  
**Attendees & Tasks:**

* V Pratheek – Setup Authentication Service and Token Handling
* Shriansh Kulkarni – Validate Uploaded File Content Before Processing
* Aditya V – Add Support for CSV and Excel Formats in Quiz Module
* Rohan K – Create Reusable Dashboard Components for Different User Roles
* Saili P – Document Supported File Formats and Upload Instructions

📅 29th September 2025

**Agenda:** Leaderboard and scoring UI  
**Attendees & Tasks:**

* V Pratheek – Setup Backend Logic for Leaderboard Data
* Shriansh Kulkarni – Style Task Upload Section and Test It
* Aditya V – Design Quiz Upload Section and Test It
* Rohan K – Add Dropdown for Task and Quiz Score in Trainer View
* Saili P – Create API for Analytics Graphs

📅 30th September 2025

**Agenda:** Final implementation of task and quiz management  
**Attendees & Tasks:**

* V Pratheek – Role-Based Access Login Fixes and Testing
* Shriansh Kulkarni – Task Upload Logic and Implementation
* Aditya V – Quiz Upload Logic and Implementation
* Rohan K – User CRUD Operations Testing According to Token Validation
* Saili P – Logic Design for Leaderboard Section in the Manager

**Additional Tasks:**

* V Pratheek – Password Hashing Implementation
* Shriansh Kulkarni – Task Management in the Trainer Section
* Aditya V – Quiz Management in the Trainer Section
* Rohan K – User Section Management and Testing
* Saili P – Implementation of Leaderboard Section of Trainer

📅 1st October 2025

**Agenda:** Intern module completion  
**Attendees & Tasks:**

* V Pratheek – Logic Design for Scoring Submissions
* Shriansh Kulkarni – Task Management in the Intern Section
* Aditya V – Quiz Management in the Intern Section
* Rohan K – Dashboard Routing and Bug Fixes
* Saili P – Implementation of Leaderboard Section of Intern

📅 3rd October 2025

**Agenda:** Integration testing and analytics  
**Attendees & Tasks:**

* V Pratheek – Testing for Integration of JWT and Password Hashing
* Shriansh Kulkarni – Task Assigning to Interns After Task Upload
* Aditya V – Quiz Assigning to Interns After Parsing
* Rohan K – Input Validation, Field Validation and Testing
* Saili P – Implementation of Analytics Section of Trainer

📅 4th October 2025

**Agenda:** Submission modules and analytics  
**Attendees & Tasks:**

* V Pratheek – Logic for the Radar Graph in Trainer
* Shriansh Kulkarni – Intern Task Submission Section
* Aditya V – Intern Quiz Submission Section
* Rohan K – Test File Upload UI and Error Messages
* Saili P – Implementation of Analytics Section of Manager/Trainer

📅 5th October 2025

**Agenda:** Scoring and randomization  
**Attendees & Tasks:**

* V Pratheek – Implementation of Score Submissions of Task
* Shriansh Kulkarni – Intern Task Submission Logic and Implementation
* Aditya V – Intern Quiz Submission Logic and Implementation
* Rohan K – Randomization of the Quiz Questions
* Saili P – Dynamic Score Aggregation of Interns

📅 6th October 2025

**Agenda:** Final documentation and presentation  
**Attendees & Tasks:**

* V Pratheek – Documentation Completion of Project
* Shriansh Kulkarni – Soft Deletion of Task in Trainer and Intern
* Aditya V – Automatic Grading Logic for Quiz and Its Implementation
* Rohan K – PowerPoint Presentation of the Project
* Saili P – Individual Performance Analytics